## Slide 1: Final Year Project (FYP)
Supervisor Name: Hanan Kamal
University of Salahaddin-Erbil
College of Engineering
Software and InformaticsDepartment
Rondik Hadi Abdulrahman
Noor Muner ishaq
Student Name:
Lana Muhammad Jawher
Zaynab Azad Khdir

## Slide 2: Introduction
In most of the curriculums undergraduate programmers, it is common that students are expected to complete a comprehensive software development project in their final year studies.
However to overcome the various problems encountered during the implementation of the FYP in the previous years, we decided to develop a final year project management system which is a web-based system to serve the whole process and reduce extra hard work .

## Slide 3: Problem definition
In order to avoid the process to be done manually
All information are kept in online database information can be easily managed without keeping hard-copy
Save time and effort
System is user friendly and ease to use
No third party can interrupt the process

## Slide 4: Project Objectives

## Slide 5
    web-based application for storing:
students’ information.
supervisor’s descriptions of the projects.
committee notes.
calculation that will be made for assigning the projects.
That will help the committee for:
Keeping everything organized.
Save time in many aspects.
Tracking the whole system.
No paper work need.
Very easy to modify any information in the system.

## Slide 6
Partitioning every section of the project.
Front-end and back-end languages features.
Conform legal requirements.
Using forms.
End on time.
More features to be add.
Project Feasibility

## Slide 7: Student Admin
The system contains
two pages
01.
02.

## Slide 8: SYSTEM ANALAYSIS
The student page will contain three forms:
  Login form
  Selecting group member form
  Movable project list form
The system will choose the project by the average grade of the group.
The admins' page contains:
Login form with selecting the level of the admin , Levels are:
1. Lecturer form contain:
Create project form

## Slide 9: SYSTEM ANALAYSIS
2. Scientific committees form contain:
Project agreement form
The system will accept the project with the specified percentage of agreement project.
3. Top-admin & under-Top-admin form contain:
A form to enter the modification of the student’s & all other levels form.
The difference between Top-admin & under-Top-admin is that the Top-admin can modify the under-Top-admin form which under-Top-admin can not.
About the planning we completed the design and DB structure, the next step would be implementing the system coding.

## Slide 10: OVERALL ACTIVITY Design Database (ER Diagram and Code) Planning Gathering requirement Analysis Requirement
UI/UX Design
Use-case Lucid-Chart
Write Presentation

## Slide 11: TASKS Requirements Gathering Analysis Design front-end Use-case Lucid-Chart System Design(UML Diagram) Write Presentation 01. 02. 03. 04. 05. 06.
07.
08.
09.
Front-end Code
Back-end Code
Write final report

## Slide 12
The system

## Slide 13
ER diagram

## Slide 14: UI/UX DESIGN

## Slide 15: RISKS
Programmatic risks
Technical risks
Schedule risk
Operational risks

## Slide 16: RESSOURCES
(Web Server) -> XAMPP
(Design - UX / UI ) -> FIGMA
(Use-case diagram) -> Lucid Chart
(IDE) -> VS Code
(Front-end) -> HTML, CSS, Bootstrap, JavaScript & libraries
(Back-end & Database) -> PHP, MySQL

## Slide 17
Task Name | Start Date | Finish Date | Duration
Gathering requirements | 18/10/2021 | 25/10/2021 | 1 week
Analysis Requirements | 25/10/2021 | 1/11/2021 | 1 week
Planning and Design the Database | 1/11/2021 | 7/11/2021 | 1 week
Create Database | 16/10/2021 | 18/10/2021 | 2 days
UI/UX | 29/11/2021 | 6/12/2021 | 1 week
Plan for front-end | 7/12/2021 | 7/12/2021 | 1 day
Create use-case diagram | 10/12/2021 | 10/12/2021 | 1 day
Search resources for the report | 22/11/2021 | 28/11/2021 | 1 week
Write Presentation | 1/12/2021 | 10/12/2021 | 10 days
Front-end Code | 15/1/2022 | 1/3/2022 | 1 month
Back-end Code | 1/3/2022 | 1/4/2022 | 1 month
Write Report | 1/2/2022 | 15/5/2022 | 3 months (during the implementation)

## Slide 18
Conclusion
Final Year Project (FYP) offers good features that assist in managing the final year projects information without the computer printout forms.
This project tries to develop an online platform that facilitates the final year projects (FYP) process with the slightest effort to select the project.

## Slide 19: REFERENCES
Sandeep Jain, Educational Institution, 2009, Indian Institute of Technology Roorkee.
https://www.geeksforgeeks.org/types-of-feasibility-study-in-software-project-development/
https://www.geeksforgeeks.org/different-types-of-risks-in-software-project-development/
2/2/2011, how to write report, Cardiff University School of Computer Science and Informatics
https://pats.cs.cf.ac.uk/wiki/lib/exe/fetch.php?media=project-report.pdf
System Design, Modeling, and Simulation using Ptolemy II, Ptolemy.org, 2014
https://ptolemy.berkeley.edu/books/Systems/PtolemyII_DigitalV1_02.pdf

## Slide 20: THANK YOU
Any question ?